REPUBLIC OF SOMALILAND

MINISTRY OF TRANSPORT AND ROADS DEVELOPMENT

JAMHUURIYADDA SOMALILAND

WASAARADDA GAADIIDKA IYO

HORUMARINTA JIDADKA

0

FINAL DRAFT

MINISTRY’S FOUR YEAR

STRATEGIC PLAN

(2018-2021)

Hon Abdilahi Abokor Osman

The Ministry of Transport and Roads Development

Hargeisa, Republic of Somaliland

# Table of Content

Table of Content	2

1.	Introduction	2

1.1.	Strategic Plan Process	4

1.2.	Structure of the Strategic Plan	4

1.3.	Significance and Purpose of the Strategic Plan	5

2.	Sector Vision	5

3.	Ministry of Transport and Roads Development	5

4.	Situation Analysis	9

4.1.	Situation of Institutions and its Main Characteristics	10

4.2.	Situation of National Transport and its Main Characteristics	13

4.3.	Challenges	25

4.4.	Opportunities	28

4.5.	Regional Overview	28

5.	Legal, Policies, Regulatory Framework Reforms	29

5.1.	Priority of the Ministry:-	29

5.2.	Roads Development Agency Intervention Priorities:	32

5.3.	Civil Aviation Authority intervention priorities:	32

4.	Strategy’s Alignment to Somaliland NDP II (2017-2021)	35

5.	Operationalizing RBM Matrix	38

6.1.	Outcome SDG 9: Build resilient infrastructure	38

6.2.	Outcome SDG11 – 3: improve access to safe and affordable transport	39

6.3.	Outcome SDG16 – 3: Somaliland will have maritime security policies, laws	40

7.	Data Requirements	41

7.1.	Statistics	41

7.1.1.	Data collection and statistics of Land Transport	41

7.1.2.	Data collection and statistics of Maritime Transport	41

7.1.3.	Data collection and statistics of Air Transport	42

7.1.4.	Data collection and statistics of Roads Development	42

7.2.	Administrative Data	42

7.3.	Monitoring & Evaluation System	42

8.	Coordination and Stakeholders Engagement	42

8.1.	Non-Government Key Stakeholders	42

8.2.	Community engagement	42

8.3.	Coordination Mechanisms	42

9.	Cost and Funding	43

10.	Strategic plan implementation process	53

10.1.	Organizational support and monitoring	53

# Introduction

Somaliland National Transport plays a key role in shaping our economic. The strategic plan aims to develop and promote sustainable national transport and roads, that safeguards environment from all forms of human made affects, enhance our country’s domestic economic and social life. The four year national transport strategic plan (2018-2021) is determined on the findings of transport situation analysis, identification of key facts about national transport in Somaliland today and how country’s national transports of land, air and sea contributes to wider social, economic and environmental outcomes.

Identification of indicators which progress can be measured at the present and future. The strategic plan establishes strategic priorities to focus and sets key actions for implementing and delivering the strategic priorities, while ensuring the process of delivering is aligned with the Somaliland National Development Plan II (2017-2021), the strategic plan of the Ministry fulfills and observes coordination of the Ministry of National Planning and Coordination.

In preparation process, the Ministry ensured participatory approach and close consultations with the relevant Government institutions namely Somaliland Road Development Agency and Somaliland Civil Aviation Authority have contributed the development of the four year strategic plan document. In addition, Ministry widened its consultations with other concerned Government institutions in the preparation of the four year strategic plan document. The Ministry recognized the role of civil society both national and international, other development partners and stakeholders. The process has given special attention to the existing partners in the development of roads and transport.

The strategic plan identifies a series of high-level outcomes and sets out the steps in the implementation and delivering process and it aim is to enable Somaliland Government, working in partnership with the local Government and other stakeholders, to maximize positive transport services, in terms of employment creation, easy access and efficient transport system.

The Strategic Plan was developed on the basis of the mandate of the Ministry and sets out a roadmap for executing the functions of the Ministry of Transport and Roads Development, Civil Aviation Authority and Roads Development Agency in the next four years (2018-2021). The Plan aims to competitively meet the expectations of the diverse stakeholders, build capacity of the selected sector players, inform the annual budgeting process and foster strategic alliances and partnerships to attract funding for the Sector.

The Strategic Plan presents the mandate, vision, and mission of the Ministry. It includes the organizational structure of the Ministry, the Situation Analysis, staffing levels, air transport agencies, key functions and modes of air transport, status of the existing policies and legislation governing the air transport sector. The Plan presents the strategic goals and its sub-sector strategic objectives, key outputs, implementation strategy, financing plan and the monitoring and evaluation framework.

To achieve the mission, the Ministry should have well- trained human resource, physical assets, staff development plan, essential sector policies and a clear mandate. On the other hand, there are issues which constrain effective service delivery such as limited coordination among the departments, weak capacity and poor infrastructure.

The Ministry should make capital out of a team of committed development partners, prioritization of the sector by government, functional air transport agencies and East African Community initiatives in the air transport sector to improve service delivery.

The Strategic Plan was premised on the Somaliland National Development Plan (NDP II) and the National Transport Master Plan. In line with the Ministry and departmental mandates, interventions, strategies and outputs to address the Sector objectives were developed. The Ministry will require input of other Sector players in the fulfillment of the key policy goals and strategic objectives. Departmental budgets to make up the total budget that covers five years were developed.

Monitoring and Evaluation of the Plan was based on the indicators earmarked in the Sector Monitoring and Evaluation Framework. The indicators will measure the progress of the interventions and outputs. The indicators measure the sector-wide performance aimed at informing overall strategic management including review of sector policies.

The key assumptions made in the Strategic Plan are that; Ministry will retain its structure and mandate, the Government budget and donor support will be sufficiently maintained to finance the departmental activities and top management assumes ownership of this Strategic Plan.

The Plan identifies key possible risks and these include unpredictable funding, or source of budget, declining donor
support and poor collaboration among sector agencies.

In developing this Plan, due consideration has been taken to ensure it aligned with the objectives of the National Development Vision 2030 and the National infrastructure sub sector policy.

## Strategic Plan Process

The Strategic Plan was developed through a consultative and participatory process that commenced on 15th August 2018. Throughout the process there have been a number of consultative meetings held at the Ministry. On 9th October 2018 meeting was held at the Ministry from 4:00Pm to 6:00Pm noontime

key infrastructure sub- sector stakeholders through the leadership of the Ministry of Transport and Roads Development, especially with the support of the Director of Planning Department has been the machine, which has been organizing secondary data from the relevant sectors.

The terms of reference (TORs) were developed for conducting the sector analysis and developing the ministry’s strategic sector plan 2017 - 2021.A Task Team was formed to work with the external consultant, to engage departments to formulate action plans and come up with the cost of designing and implementing the Strategic Plan.

## Structure of the Strategic Plan

The plan is comprised of four Chapters; Chapter One presents the overview, mandate, vision and mission, key functions and values/principles. Chapter two underlines the contextual analysis, sector agencies and modes of transport and lastly an analysis of the Strength, Weaknesses, Opportunities and Threats (SWOT); Chapter Three covers objectives, outputs, key assumptions, implementation strategy and financing the Plan whereas Chapter Four covers monitoring and evaluation plus the risk analysis. Departmental action plans and activity budgets are annexes at the end.

## Significance and Purpose of the Strategic Plan

The Strategic Plan for the MOF&RD outlines strategies towards attainment of the vision. Specifically, the plan aims to position the Ministry to effectively;
a) Meet the expectations of diverse stakeholders;
b) Be a one- stop reference for the activities to deliver the Ministry’s mandate;
c) Outline guidelines for building the  capacity of the Ministry and selected sector players;
d) Inform the annual budgeting process;
e) Strengthen professionalism in the Sector;
f) Forge strategic alliances and partnerships so as to attract funding to develop the Sector.

# Sector Vision

The Ministry is mandated sectors of transport and roads, which contributes pillars of economic, infrastructure and social development of Somaliland National Vision 2030 Pillars in table 1 of NDP II.

The roads sector is the country 2030, which envisions maximize the contribution of safer, effective transport in Somaliland, its productivity, development, quality of life and equity.

| Pillar | Vision |
| --- | --- |
| Economic Development | A nation whose citizens enjoy sustained economic growth and reduced poverty levels |
| Infrastructure Development | A nation with an advanced infrastructure network that facilitates economic and social development |
| Good Governance | A society where the rights of citizens are protected by democratic, transparent, accountable and efficient public institutions |
| Social Development | A caring society meeting the basic social needs of its members |
| Environment Protection | A state with a healthy and well managed environment that is productive and sustainable |

The Ministry’s four year Strategic Plan (2018-2021) is aligned directly to

Somaliland National Plan II and its Pillars of the National Vision 2030, the Strategic Plan sectors of transport and roads are strategically centred on the relevant development Sectors of Environment, Governance, Economy and Infrastructure.

Each Sectors of transport and roads has its own vision, objectives, outcomes and interventions which, collectively contributes towards the achievement of the Somaliland National Vision 2030 and NDPII Goals.

# Ministry of Transport and Roads Development

The Ministry of Transport and Roads Development is mandated and powered to regulate the overall operations management of other two Government institutions of Somaliland Civil Aviation Authority and Road Agency Development, which the Ministry is responsible to review and establish legal, policy and regulatory frameworks of the two institutions and oversee their functions. The Ministry has two main functions of Somaliland’s national transportation operation system, which comprises three areas of land, sea, and air transport and national roads development.

The need to develop necessary national transport infrastructures is crucial for Somaliland’s domestic economic growth, employment creation and develops business environment in the country by improving the infrastructure for trade within and outside Somaliland. Table 2 below is presenting mandates of the respective institutions.

Mission:

Ministry is seeking to achieve a national transport and roads development and maintenance system that is efficient, safe, sustainable, accessible and competitive.

Objectives

- Strengthen national legal, policy and regulatory frameworks of country’s land, air and sea transport, and link to regional and international standards.

- Efficient and effective transport to support industry competitiveness.

- To develop national transport infrastructure and create conducive environment for land, air and sea transport.

- To improve and promote efficiency and effective National Transport Management System and National Roads Development.

- To establish minimum quality standards for the development of national roads and its networking across the country.

Civil Aviation

Vision

To be a leading civil aviation agency in the Horn of Africa that provides globally- competitive airport facilities and services in safe and secure airports.

Mission

To create enabling and sustainable environment through improved infrastructural facilities and efficient manpower to facilitate the civil aviation sector to provide safe and secure air services in all airports in Somaliland.

Objectives of the Somaliland National Aviation Authority:

- Develop national aviation infrastructure, which offer passenger comfort and also efficient facilities for cargo handling, maintenance and repair.

- Modernization of national air traffic control system, automation of air traffic services and navigation systems for efficiency and optimum utilization of the air space.

- Create a civil aviation and meteorology training and research institute.

- Enforcement of security and safety regulations at all airports in terms of internationally- accepted standards.

- Develop mechanisms and regulations for protection of passenger rights in case of flight delays/cancellations and overbooking.

- Promote and install advanced technologies at all airports in Somaliland.

Table 2: Sector Institution and Mandates

| Institution | Mandate |
| --- | --- |
| Ministry of Transport and Roads Development | Mandate of Ministry are: - To establish legal, policy and regulatory framework ensuring accessibility of a safe land, sea and air transport, which is reliable. - Ensure that public has access land, sea and air transports, which are part of country’s development plan. - Design and implement Government’s plans on roads constructions, maintenance and administration of roads outside the urban towns. - To develop and strengthen legal framework of land transport and Somaliland roads. - Administer and manage road traffic in the country. - To issue license of land transport. - Design and plan national transport policies - Administer services of movement of people and goods, as same time ensures transactions of goods and people in the country and services of country transportation of goods. - Ensure infrastructure, facilities of transport, modernization and safeguarding. - To take steps on the solutions of transport impact to climate change. - Conduct statistics of transport types in the country at the same time create database to facilitate information on transport. - Coordinate steps towards roads developments, maintenance, at same time advise the Government all matters concerning transport and roads. - Establish policies of roads facilities in the country, at same time coordinate a development project that strengthens capacity of roads facilities. - To engage the implementation Acts and Policies administering transport and roads and - To execute other roles and responsibilities mandated by the laws of the country. |
| Somaliland Civil Aviation Authority | Mandate of the authority Law - No. 70/2017, Article 3, the authority has following power:- (1)The Authority shall be responsible for:- (a) The registration of any aircraft in the Republic of Somaliland and issuance to the owner thereof, of a certificate of registration; (b) The establishment and maintenance of a system or register for recording the title to or any interest in any aircraft registered in Republic of Somaliland; (c) The prohibition of any Somaliland or foreign registered aircraft from operating within the Somaliland airspace, unless a certificate of airworthiness in respect thereof, is issued or validated under the regulations in force with respect to the aircraft, provided that the foregoing prohibition shall not apply to the aircraft undergoing test flights or flights to places where prescribed maintenance or repairs are to be carried out; (d) The inspection and regulation of aerodromes, inspection of aircraft factories and prohibition or regulation of the use of aerodromes which are not licensed in pursuance of the regulations; (e) The prohibition of any person from engaging in air navigation in any capacity whatsoever unless the Authority determines that such a person satisfies the requirements of this Law and the regulations made there under; (f) Ensuring the efficiency and regularity of air navigation and the safety of aircrafts, persons and property carried in aircrafts and for preventing aircrafts from endangering persons and property; (g) The prohibition of aircrafts from flying over such areas in the Republic of Somaliland as may be prescribed; (h) The issuance, validation, renewal, extension or variation of any certificate, license or other document required by the regulations (including the examinations tests to be undergone), custody, production, cancellation, suspension, endorsement and surrender of any such document, to include but not limited to airworthiness, air operator, airmen, airmen medical and aerodrome certifications; (i) The registration of births and deaths occurring in aircrafts and of particulars of persons missing from aircraft; (j) The collation and maintenance of a data bank of aviation and aircraft accidents, incidents, and occurrences and promote accident prevention programmes; and (k) The regulation of the Transport Security Regulator in its performance to ensure the production and implementation of regulations, practices and procedures in accordance with Annex 17 of the Chicago Convention and specifically ICAO Security Manual for Safeguarding Civil Aviation Against Acts of Unlawful Interference (Doc 8973 — Restricted). (2) The Authority shall also: (a) Operate, control, develop and manage airports in Somaliland as prescribed in regulations issued by the Minister. (b) Provide and maintain such services and facilities as are in its opinion necessary or desirable for the efficient operation of the prescribed airports in accordance with the ICAO Standards, Recommended Practices and Annexes; (3) In the exercise of the functions listed in preceding clause (2) Of this Article, the Authority may: (i) Construct, alter and maintain buildings and aviation facilities at prescribed airports and elsewhere; (ii) Acquire or purchase land or buildings; (iii) Grant on such terms and conditions as the Authority thinks fit, license to carry out any trade or business at prescribed airports; (iv) Grant leases, sub-leases or other interests or concessions in respect of land or building within a prescribed airport on such terms and conditions and subject to the payment of rent or other consideration as the Authority may think fit; (v) Enter into leasing or management arrangements with a suitable person or persons, on terms and conditions to be approved by the Board, for any prescribed airport. (vi) Where authorized by the Board of the Authority and approved by the Minister, enter into license arrangements or contract with interested parties to establish a business entity for the purpose of airport development and management. (i) Carry out such activities as appear to it advantageous, necessary or desirable for or in connection with the exercise and performance of its functions in relation to airports. (ii) License, establish, operate, set standards and manage or authorize training institutes for the purpose of education in aircraft maintenance, flying and/or piloting, aviation knowledge required to meet aviation standards or overhaul of aircraft. (4) Whenever the Authority engages in service provision functions set out in clauses (2) and (3) of this Article, even on a transitional or temporary basis, or any other non-regulatory functions the Minister sees fit to entrust to the Authority, such functions shall be undertaken by separate independent departments or units in such a way that there is complete legal and financial separation from the departments or units which are engaged in the Authority’s civil aviation regulatory or oversight functions. (5) Licenses and contracts relating to the investment and development of aerodromes shall be concluded in accordance with this law when the Minster authorizes after consultations with the President. |
| Road Agency Development | Road Agency Development;- |

# Situation Analysis

The Ministry is mandated national transport, which comprises three key targeted areas for the Strategic Plan’s future infrastructure investment, namely land, sea, and air transport. Each one of these three areas is crucial for Somaliland’s economic, social and development of business environment, particularly improving the infrastructure for trade within the country and connecting its neighboring countries. Also, land transport in particular facilitates economic growth, employment and development of the country.

The Ministry has made an in-depth situation analysis for each of national transportation sub-sector covering performance of land, sea, and air transportation at the present time and maintained baseline data each at the commencement of this Strategic Plan document. The analysis of situation of each of the national transportation sub-sector and their institutions are presented below topics.

## Situation of Institutions and its Main Characteristics

The fifth president of the Republic of Somaliland HE Muse Bihi Abdi nominated his Government on 14 December 2017, which changes was made on the mandates of certain institutions.

More specifically, presidential regulation no.1-2018, dated on 14 December 2017, has made changes on the mandates of the Ministry of Public Work, Housing and Transport, which was the line Ministry of the Somaliland Roads Development Agency (RDA). This Ministry was renamed the Ministry of Land, Public Work and Housing.

The Ministry Civil Aviation and Air Transport (MoCAAT), which was changed into authority and renamed as Somaliland Civil Aviation Authority, Roads Development Agency (RDA) and the role of national transport, which previously regulated by different institutions was unified and placed under newly created ministry, named the Ministry of Transport and Roads Development, which is now mandated to oversee two other institutions.

    - Situation of the Ministry

The Ministry is new and it is only 10 months old, it was created on 14 December 2017 and the Ministry is mandated national transport, which comprises land, sea, and air transport and national roads development, the details of the Ministry’s mandate is presented in above table 2: Sector Institution and Mandates.

In general, the Ministry is responsible to make sure that all legislations, policies and regulations governing operations and accessibility of a safe land, sea and air transport is in place, to guide performance of mandated institutions, department, sections, units and the officials and staff members designated such tasks.

- The structure of the Ministry:

The structure of the Ministry consist the Minister, deputy Minister, Director General. The Ministry has six departments namely Planning and Statistics, Administration and Finance, Land Transport and Machines, Marine Transport, License and Vehicle Certificate and human resource.

There are xx sections

- Situation of Human Resource

The Ministry is new, a director of human resource is appointed recently to lead the department of human resource of the Ministry. In total, there are 144 regular employees at the Ministry, of which 27 of them are regional based employees, while the rest are stationed at the headquarter office in Hargeisa, the capital city.

Total of 144 are in Grade A, 49 are Grade B, 38 Grade C and 32 Grade D 15.

The number of male staff  is 107 while 27 of them are female

There is six heads of departments at the Ministry and there is one female, which female forms 16.67% of the managerial position.

In terms of technical expertise, the focus of the Ministry is modern technology engineering in the fields infrastructures related to three areas of land, sea and air transport and roads and bridges constructions. The minimum acquiring expertise can be but not limited to mechanical and electrical, structural architecture design, civil engineering and construction engineering.

The Ministry has adequate office infrastructure at the head quarter, which can absorb additional staff as required. The Ministry has adequate transport and office equipment and furniture. The organizational structure of the Ministry is enclosed as attachment 1.

    - Situation of Somaliland Civil Aviation Authority

Somaliland Civil Aviation Authority was created on 14 December 2017. The Authority is only 10 months old, and the Authority is mandated Somaliland national Civil Aviation function, which comprise air transport. See the details of the Authority’s mandate in above table 2: Sector Institution and Mandates.

- The structure of the Authority:

The structure of the Authority consist the chair, deputy chair and Director General. The Authority has six departments namely Administration and Finance, Air Transport, Fire Extinguisher, Meteorology and Aeronautical, xxx, xxx

There are xx sections

In terms of human resource, the Authority has regular employees, of which are stationed in the capital Hargeisa, Maroodi Jeex region and are in other regions.

The status of transport of the Authority

The status of office equipment of the Authority

The Authority has adequate office Infrastructure at its head office in Hargeisa, the authority’s regional offices….

    - Situation of Roads Development Agency (RDA)

The Agency was created in 2012, and has been operational since then. The Agency is engaging direct task force, which involving execution of road construction and maintenance. The mandate of the Agency is as mentioned above table 2.

Based on the quick assessment of the RDA functions and performance, the findings showed that the RDA has drafted a bill of Road Act, which now at the House of Representatives. There is no national policy on national roads network development and maintenance of roads.

RDA has tender documents, Somaliland Roads Standard Manual, Standard Road Specification, Quality Control and Standard Procurement. In addition, the Agency has Admin and Finance Policies and Procedures, Human Resource Policy, Legal Framework guide, Job Descriptions and Terms of Reference for specific assignments.

The findings of quick assessment identified one major challenge facing the overall operation management effectiveness and efficiency of the Agency, as well its performance, which is high cost-ineffectiveness of road maintenance and construction.

- The structure of the Agency:

The structure of the Agency consist the chair, deputy chair, and head of admin and finance. The Agency has four departments namely Planning, Administration and Finance, Construction, dep Engineering and Transport,

There are four sections

In terms of human resource, the Agency has total employees of 223 of which total of 43 of them are payroll staff and 180 are temporary employees. The Agency is engaging implementation of direct tasks of road construction projects and there are 200 employees currently working in Ceerigaabo road construction alone.

In terms of technical expertise, the focus of the Agency is modern technology of engineering in the fields infrastructures related to roads and bridges constructions. The minimum acquiring list of expertise by the Agency includes civil engineering and construction engineering.

The Agency’s Construction Equipment

The RDA has heavy duty construction equipment comprising Shawls, timber trucks, Catrabilar trucker.

The status of office equipment of the Agnecy

The Agency has adequate office Infrastructure at its head office in Hargeisa, the authority’s regional offices….

The Agency’s Critical Factors:

The Agency’s critical factors are the extent to which the Agency is engaging its own task force, with which over 200 employees are currently working Ceerigaabo road construction. The Agency owns heavy duty equipment for road construction. However experience in place proved that the Agency’s role of execution is not cost effective at all. In accordance of project activities implemented by the Agency and those project tendered for public, those project implemented through public tender has great significance for the Government, the Agency and donors of the Agency.

The direct execution of the Agency is expensive for 35.24% than competition, $ 105,000 when the Agency is implementing and it is $ 68,000 when the Agency tendered. The experience and lessons learned from the Government Agency involving the role of direct execution of task is often involving inappropriate utilization of resource, lack of transparency and great cost ineffectiveness in the service delivery operations. The minimum example can be the amount of monies invested for the procurement of construction equipment, the cost of spare parts and maintenance is one factor.

RDA Challenges:

There is number of challenges facing the overall operation management effectiveness and efficiency of the Agency and its performance, which include but not limited to the following:-

- Lack of National Roads Development Policy;

- Lack of Strategic Plan;

- Lack of National Roads Maintenance Strategy Plan;

- Lack of an Annual Action Plan;

- Lack of National Roads Master Plan;

- Lack of Budget Plan;

- High cost-ineffectiveness of road maintenance and construction for the direct task force of the Agency comparing to tendered task.

- The current Agency’s task force is very high in terms of costs and it cannot attract foreign support in the sector.

- The role and participation of private sector in roads development is not clear.

## Situation of National Transport and its Main Characteristics

National transportation of Somaliland encompasses sub-sector covering three key targeted areas for future infrastructure investment: land, sea, and air transportation.

It is the mandate of this Government to establish legal, policy and regulatory framework ensuring accessibility of a safe land, sea and air transport, which is reliable and ensure that public has access land, sea and air transports, which are part of country’s development plan.

Each one of these three national transports is crucial for Somaliland’s development and for the betterment of business environment and economic growth, through creating more employment in the sector and particularly improving the infrastructure for trade. Also, land transportation in particular facilitates community access to social services, below sub section is explaining.

    - Situation of Land Transport

The Land transportation of public and private is the principal mode of transportation for the movement of goods and people in Somaliland. More than 99% of the movement of goods and people within the country depend on Somaliland’s road transport system.  Situation of total motorized transport public and private is estimated 100,000 as of 31st December 2018. There is no clear definition on the public and private land transport, except that private is all non-government owned transport and public is government owned land transports.

management system of national transportation both public and private transports in Somaliland. The situation analysis that was undertaken in the preparation of this Strategic Plan document have looked all aspects of the country’s land transport system.process of

The Status of Land Transport Legal Framework

The Strategic Plan inspected the existing land transport legal framework at the Ministry. There are number of laws that has been scrutinized in collaboration with the advisors in the Ministry, specially, legal and transport advisors.

There are number of laws recommended to be scrutinized, the information obtained overall status of land transport legal framework has been summarized table 3 below.

Table 3: The Status of Land Transport Legal Framework

| No. | Act/ Law and Code | Description |
| --- | --- | --- |
| 1 | Somaliland Maritime Code | The country had Somaliland Maritime Code pre-independence. Recently, Somaliland Coastal Guard drafted Maritime Code for Coastal Guard. |
| 2 | Somaliland Road Act | There is Somaliland Road Act (Draft) with the House of Representatives, the Ministry requested to return back. |
| 3 | Road Safety Draft Code | The parliament passed Act No. 56/2013, this Act was not implemented, because the Act seem not compatible to the context of Somaliland and therefore it is recommended to reform this Act and to covert as “Road Safety Act”. |
| 4 | Reform of Road Development Traffic | At the present there is Road Development Tariff of 0%, the initial decision was Erigavo road construction. |
| 5 | Insurance Code | Somaliland Insurance Code was initially drafted by Ministry of Commerce of Somaliland is still incomplete. The Code shall be finalized through Joint Initiative of other concerned line Ministries in Somaliland. |
| 6 | Transport Cooperation Code | This Act shall be new Bill and it is highly needed. |
| 7 | Motor Vehicle Inspection Act | This Act shall be new a Bill and it is highly needed to regulate the administration of Motor Vehicle Inspection in Somaliland. |
| 9 | Carriage of Goods By Roads Act | The enactment of “Carriage of Goods by Roads Act” ensures that Somaliland’s national practice is in line with “The Convention on the Contract for the International Carriage of Goods by Road signed at Geneva on 19th May 1956”. This Act shall be a new Bill. |
| 10 | National Transportation Policy | Currently there is no integrated National Transportation Policy in Somaliland. The Ministry has completed a Government Transport Policy. |
| 11 | Public Transport Development Policy | Currently there is no Public Transport Development Policy in place. |

Situation of Public Transport:

The present situation of the Somaliland Government Transport is fragmented, there are total of 900 Government transport operating at the present time. The total nonfunctional Government transport is these transports are scattered in private garages in the main cities of the six regions of Somaliland.

Situation of Driving License:

Somaliland has been using its own driving license since 1994. There are six categories of driving license currently in use in Somaliland. However, there is no effective database that can reveal all issued licenses.

The status of number of driving license issued as of 31st January 2017

Status of Private Transport:

The status of number of road transport operating in Somaliland as of 31st January 2017 is estimated

The increased level of activity planned by the Government imposes new requirements on efficient use of resources. The Government sees potential to facilitate efficient road toll collection, efficient institutions, efficient planning, monitoring and reporting practices.

Situation of Land Transport Circulation Book:

Somaliland has applied its own land transport circulation book since 1997 to this present day and there are numbers circulation book issued by the Government of Somaliland. There is no effective database to monitor situation of circulation book and its validity. The administration of circulation book is under,

Personnel working in the section of circulation book are

Land Transport Legal Framework

Review of the current Land Transport Legal Framework

List of legal framework

| No | Legislations | Minimum Standards Regulations | Year Completed | Under process | Pending |
| --- | --- | --- | --- | --- | --- |
| 1 | Roads Act | 1.1. Levying |  |  |  |
| 2 | Transport Act | 2.1. Drivers and Conductors Regulations. |  |  | X |
|  |  | 2.2. License and Certificate Regulations. |  |  | X |
|  |  | 2.3. Licensing and Drivers. |  |  | X |
|  |  | 2.4. Provision as to physical fitness of applicants for license. |  |  | X |
| 3 | Road Transport Lighting Act | 3.1. Obligatory Lights to be carried by vehicles at nights. |  |  | X |
| 4 | Road Haulage Wages Act |  |  |  |  |
| 5 | Board Traffic Act | 5.1. Traffic Sign (Speed Limit Regulations). |  |  |  |
| 6 | Road and Rail Traffic Act |  |  |  |  |
| 7 | Road Traffic Act | 7.1. Removal of Vehicles Regulations |  |  | X |
|  |  | 7.2. Regulations of Motor Vehicles. |  |  | X |
|  |  | 7.3. Traffic Sign (Size, Color, Types) Regulations. |  |  | X |
|  |  | 7.4. Traffic Sign (Pedestrian Crossing) Regulations. |  |  | X |
|  |  | 7.5. Traffic Sign Directions |  |  | X |

    - Situation of Somaliland Marine Transport

Somaliland lies along the strategic southern Red Sea Coast (Gulf of Aden), with a coastline that stretches for about 850km. Berbera Port is the main seaport of Somaliland, and has recently emerged as an important regional port for the Horn of Africa. The Berbera Port Authority plays a major role in the management of international goods arriving and local production leaving the country, being a significant conduit for Somaliland’s economy.

Recent investment made by Dubai Ports World will soon see Berbera Port handle more than 100,000 containers per year adding significant growth to Somaliland’s economy (see Chapter 2 for more details).
In addition to Berbera Port, there are traditional ports with various grades of infrastructure at Las Qorei, Mayd, Hees, Karin, Lughaya, and Zeila. While there have been some initial investment and attempts to improve the basic infrastructure of some of these small ports (jetties), it has not been enough to maximise their local economic capacities. With increased investment into these regional ports jetties there is great potential to develop an inter-connected marine transportation network which will open up potential markets, promote value chains and improve the local economies of many rural communities.

Strategic plan is aimed at allowing conducive environment for the development of Somaliland’s maritime trade, exploration, transit and other lawful acts can take place within Somaliland's waters in a safe and secure manner and uphold international maritime norms.

Maritime Transport Legal Framework

The State of Somaliland is not member of States signatory to the Djibouti Code of Conduct, which undertook to review their national legislation with a view to ensuring that there are laws in place to criminalize piracy and armed robbery against ships within their territorial water and to make adequate provision for the exercise of jurisdiction, conduct of investigations and prosecution of alleged offenders.

Table 3: The Status of Land Transport Legal Framework

| No. | Act/ Law and Code | Description |
| --- | --- | --- |
| 1 | Somaliland Maritime Code | The country had Somaliland Maritime Code pre-independence. Recently, Somaliland Coastal Guard drafted Maritime Code for Coastal Guard. |

Marine Transport Legal Framework

| No | Legislations | Minimum Standards Regulations | Year Completed | Under process | Pending |
| --- | --- | --- | --- | --- | --- |
| 1 | The Carriage of Goods Act | The Shipping (Tonnage) Regulations |  |  | X |
|  |  |  |  |  | X |
| 2 | The Lights and Lighthouses Act |  |  |  | X |
|  |  |  |  |  | X |
| 3 | The Marine Insurance Act |  |  |  | X |
| 4 | The Pilotage Act |  |  |  | X |
| 5 | The Port Authority Act |  |  |  | X |
| 6 | The Shipping Act | The Shipping (Registration of Ships) Regulations |  |  | X |
|  |  |  |  |  | X |
| 7 | The Quarantine Act |  |  |  | X |
| 8 | The Shipping (pollutions Prevention and Control) Act |  |  |  | X |

To bridge the gaps in the policy, legal and regulatory framework of the Somaliland maritime transport will presents Somaliland a good opportunity to assist the reform and rebuild Somaliland maritime sector, thus opening up the maritime economy in the country and contributing to the prevention of organized crimes. There no Somaliland Maritime Code presently reflecting the present developments in international law and practice, and to better reflect Somaliland’s commitments and obligations under international law and ensure that Somaliland is in compliance with international law.

- To establish a framework for Somaliland Maritime Administration and clarify roles and responsibilities of the Maritime Administration in Somaliland.

- Standardize and ensure maritime safety and security and protection of the marine environment in Somaliland in accordance with national and international law.

- Design and develop standard training manual, courses/workshops to enable Somaliland officials to acquire comprehensive understanding of the Maritime Transport Administration.

- Situation of Maritime Training

The capacity in the maritime operation is limited at the present. The Berbera Maritime Academy have established curriculum for Bachelor of maritime navigation and Pilotage, have graduated in 2016. There is no information available on the status of those graduated from four years of navigation and Pilotage.

- Situation of Maritime Security

There is no established learning facility with necessary technical expertise to offer a comprehensive modern training package that introduces trainees to all aspects of security matters relating to the maritime transport security, crimes against ships and other illicit maritime activities. The Ministry will make necessary arrangement by conducting relevant training need assessment on the aspects of maritime transport security. The findings will help the department of maritime transport of the Ministry’s decision-making process.

The Ministry will focus on the courses with theory and practical namely courses of maritime security in general, criminal investigation at Sea, coordination of maritime operations against piracy and other cases involving maritime safety and security, maritime interdiction operations (MIO) & counter- piracy, maritime security operations and other maritime crimes and vessel protection based on best practices of recognized international standards is considered to be the priority among others.

- Situation of Maritime Transport

Currently situation of Somaliland maritime transport lacks effective records, however there are various types of fishing boats, and there is no accurate information the exact number of fishing boats operating in the Somaliland sea water.

- Situation of Maritime Transport License:

Somaliland has not yet applied maritime transport license to this present day and there is no single boat carrying license, which is threat against the safety of navigators currently operating fishing boats in the water of Somaliland.

- Situation of Maritime Transport Plate Number:

Somaliland has not yet applied maritime transport plate number to this present day and there is no single maritime transport operating in Somaliland water carrying plate number issued by Somaliland Government. This can be a threat to the national and regional peace and as well security of the Somaliland water at the present time, this also lowers the control and surveillance of marine transport in Somaliland’s territorial water.

The Ministry has a plan to establish legal framework regulating Somaliland maritime transport.

- Situation of Maritime Transport Circulation Book:

Somaliland has not yet applied maritime transport circulation book to this present day and there is no single boat carrying circulation book issued by the Government of Somaliland, the absence of circulation book is a threat against the safety and security of country’s water.

    - Situation of Somaliland Air  Transport and Its Main Characteristics

Somaliland has no public Air Transport at the present. However, private air transport has been operating in the country since 1991. About 188,030 passengers used Hargeisa and Berbera airports in 2015 and this figure is believed to have grown in the following years. Most of visitors to Somaliland are Somalilanders living in Diaspora communities around the world, however, an increased number of foreigner visitors show that Somaliland is becoming a destination for touristic reasons.

Currently there are two main paved airports capable of handling commercial flights in Somaliland: Hargeisa and Berbera. Somaliland has been successful to attract international investment during the period of its NDP I (2012-2016), which Kuwait Government has channeled funds to rebuild Hargeisa Airport, include rehabilitation and extension of the runway, the investment promoted the airport standards and facilities to the minimum standards and eventually connected Hargeisa to international destinations-daily commercial flights, with bigger airplanes of 303A and Boeing are now operating from Hargeisa airport to the international hubs of Dubai and Addis Ababa connecting Somaliland residents to the entire world.

The volume of freights coming to Somaliland through these two airports was 473,306 kg but no freight was embarked and left Somaliland in 2015.There are also four unpaved airstrips at Borama, Burao, Las Anod, and Erigavo which can handle small and light aircraft.

The airspace of the territory of the Republic of Somaliland covers 176,112 Km2 the same area above the territory of Somaliland which located between Latitude 8º to 11’ 30º’ north of the equator and Longitude 42’ 45 to 49º East.

      - Somaliland Air Transport Legal Framework

In 1991 and upon proclamation of restoration of Somaliland’s pre-existing Sovereignty over its territory of Somaliland on 18 May 1991, by virtue of its successful liberation, possession and control of the territory, Somaliland declared the acquisition of its political independence and those rights and obligations that Somaliland accessed on 26 June 1960. Thus, situation of circumstances of sovereignty changes that emerged in 1991, have caused the creation of new juridical order abolishing previous airspace legal framework and established Somaliland’s own airspace legal framework, as well returned country to the status quo before the merger on 1st July 1960. The country’s had its own airspace legal framework in 1960, which include but not limited to the following:-

- Air Navigation Acts 1936 & 1947;

- Carriage by Air Act 1932;

- Colonial Civil Aviation (Application of Act) Order 1952, S.I 1952/868;

- Carriage by Air (Colonies, Protectorates and Trust Territories) Order 1953;

- Carriage by Air (Non-international Carriage) (Colonies, Protectorates and Trust Territories) Order 1953.

- Colonial Air Navigation Orders 1955 to 1958 (S.I 1955/711) as amended) – 81 detailed Articles and 6 Schedules covering aircraft registration, maintenance, operation, navigation & management, licensing and use of aerodromes and other aspects such as air traffic control and fees.

- Air Navigation (Control of Air Routes) Regulations 1951 (GN 51/51);

- Civil Aviation (Investigation of Accidents) Regulations 1951 (GN 48/51);

- Air Transport (Licensing of Air Services) Regulations (as amended in 1950 and 1953);

- Air Transport Licensing Authority 1957 (GN 59/57) appointed, on 28 August 1957,  members of the Authority as the Attorney General (Chairman), the Controller of Civil Aviation, the Airport Manager, a Mr J W McNininch and the Honorable Jirdeh Hussein MBE.

- Aerodromes (Control of Obstruction) Ordinance 1951 (Ord. 19/51)

- Aerodromes Fees Rules (as amended).

The country’s national airspace is stipulated in Article 2 of the Somaliland Constitution (2001) and upon ratification of the national Constitution of Somaliland in 2001, the Government of Somaliland promulgated legislation of Somaliland Civil Aviation Authority Law - No. 70/2017. The enactment of the Somaliland Civil Aviation Authority Law - No. 70/2017, is back warding the legal framework of the country’s airspace, because law No. 70/2017 has serious gaps on the provisions stipulating the jurisdiction of country’s airspace, and the ownership of Somaliland’s airspace, which Somaliland’s own domestic law should establish the possession and control of the country’s airspace by the Government of Somaliland.

In paragraph 2 of Article 50 of law no.70/2017, the law cannot serve to legitimize in the country those international air treaties, which Somaliland has not accessed or ratified by its own name and identity.

The Somaliland Civil Aviation Authority Law - No. 70/2017, enacted in 2017 contains legal ambiguity and lack of clarity. The minimum gaps identified law no. 70/2017 are the absence of provisions stipulating the rights of sovereignty over the above of the territory of the Government of Somaliland, with an area equal to the land area of Somaliland. There is no provision stipulating the rights of jurisdiction over Somaliland’s airspace, no provision stipulating the ownership and control of the airspace above the territory of Somaliland, no provision stipulating that the Government of Somaliland has power to legislate and regulate the airspace above its territory and enact legislation regulating own Tariffs and applicable navigation fees, which is competitive in other countries and international market rates, there is no provisions stipulating the power of the Government of Somaliland to collect Tariffs and navigation fees of the air services above its territory and provision stipulating the power of the Ministry.

Recent Somaliland and Somalia Communiqué

Despite the prolonged dispute between Somaliland and Somalia, the brokered recent airspace communiqué signed by Somaliland and Somalia has no legal effect to remove Somaliland from the ownership of its airspace. The airspace of every country is an integral part of its sovereignty. Similarly, Somaliland’s possession and control of its airspace would constitute a fact of country’s sovereignty.

The dialogue held between Somaliland and Somalia in Istanbul, Turkey from 7-9 July 2013, which the two sides; ‘1 Agreed to the return of the air traffic management from the UN and decided to establish a joint control body that is based in Hargeisa to lead the air traffic control of both sides” was completely irrelevant and mistake, because the situation of sovereignty dispute between Somaliland and Somalia, the notion of returning airspace and joint control is only favoring Somalia’s sovereignty and removing the Government of Somaliland its airspace and this is the reason that ICAO has transferred the airspace of Somaliland to Somalia.

Recommendation of the Ministry’s Strategic Plan to relocate the CACAS operations from Nairobi was seen wrong and mistake, which transfer to Somalia is the result.

      - Situation of Major Airport Operations

At the present time, Somaliland’s major airports are Egal International Airport, Hargeisa and Berbera International Airport, Runway Lengths in (meters) are 3,800m and 4,150m Hargeisa and Berbera airports respectively, while Runway elevation (AMSL) of Hargeisa and Berbera airports are 1362.78 and 7 respectively.

Commercial and humanitarian flights have been in operation in Somaliland for the past two and half decades. Those private commercial airlines have flourished and managed to provide links to the people of Somaliland and also transporting goods as cargo within the country.

Today, there are two major Somali-owned and operated airlines namely Africa Airways, DAALLO and JUBBA Airlines, Regional Airlines called Ocean Airlines and three international commercial airlines called Djibouti, Ethiopian and Fly-Dubai Airlines, providing almost daily flights from Djibouti, Addis Ababa, Dubai, Nairobi-Kenya, Kampala-Uganda.

Furthermore, there are few ad-hoc charter flights and small fleet of United Nations and European Commission Humanitarian Flight operations linking neighboring countries and within regions of Somaliland. The consolidated flight data for the period 2011 to 2016 are summarized in the following table:

Table .2: Hargeisa and Berbera Airports Traffic Information (2011 -- 2016)

| Year | Pax in | Pax out | CGO in (Kg) | CGO out (Kg) | Flights |
| --- | --- | --- | --- | --- | --- |
| 2011 | 89,005 | 81,544 | 655,116 | 3,499 | 4,149 |
| 2012 | 91,935 | 84,481 | 903,641 | 24,605 | 3,931 |
| 2013 | 83,592 | 81,250 | 438,479 | 10,100 | 2,505 |
| 2014 | 91,239 | 85,864 | 309517 | 0 | 2,694 |
| 2015 | 94,864 | 93,166 | 107,807 | 0 | 2,611 |
| 2016 | 109,469 | 107,455 | 55,804 | 0 | 2,957 |

Source:  Ministry of Civil Aviation & Air Transport (MoCAAT) in figures 2016

Passengers and commercial flights have been relatively steadily growing from 10 – 20% per year from 2011 to 2016, while the amount of commercial cargo consignments destined to Somaliland airports have increased due to the improved and enhanced security system installed with the financial and technical assistance of the Foreign Commonwealth Office. The other factor is the remarkable growth of the passenger population in and out of Hargeisa City.

      - Current Reporting and Data Sources

The major two airports are Egal (Hargeisa) and Berbera International Airports are the main reporting and data sources of all aviation information and statistics presented below table:

Table .1: Detailed Particulars of Egal (Hargeisa) and Berbera International Airports

| Particulars of the Airports | Egal International, Hargeisa | Berbera Airport | BU | LA | ER | BO | KL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Runway Length (meters) | 3,800 | 4,150m |  |  |  |  |  |
| Runway elevation (meters) | 1362.78 | 7 |  |  |  |  |  |
| Longitude | 44° 5′ 20″ E | 44° 56′ 28″ E |  |  |  |  |  |
| Latitude | 9° 31′ 6″ N, | 10° 23′ 21″ N |  |  |  |  |  |
| World Code | HGA | BBO |  |  |  |  |  |
| Total Civil Servants |  |  |  |  |  |  |  |
| GMT Offset (hrs) | +3 | +3 | +3 | +3 | +3 | +3 | +3 |

BU – Burao Airport, LA – Las-Anod Airport, ER-Erigavo Airport, BO – Borama Airport & KL – Kalabaydh Airport.

      - Situation of Air Transport Security

Currently, the safety and security of all the aircrafts operating in and out of the airport enjoy free obstruction-surfaces for landings and take-offs. Freely roaming animals no longer pose any danger after fencing the airport to secure it and the land on which it is located.

Challenges:

The current Somaliland Civil Air Authority Law no.70/2017 contains serious legal ambiguities and contemplates that Somalia’s international agreements are valid in the territory of Somaliland, which places the State of Somaliland under jurisdiction of Somalia.

The law no.70/2017 does not contain provisions stipulating Agreement on International Civil Aviation, with the provisions of the Convention on International Civil Aviation, both drawn up at Chicago on December 7, 1944, the Contracting State and when it comes into force in the territory of Somaliland. The law does not contain provision stipulating privileges and immunities in the territory of Somaliland.

- The country has abandoned its airspace law before 26 June 1960, and creating new law, which poses legal arguments to the country.

- Law no.70/2017, the State of Somaliland is not the contracting State;

- The State of Somaliland reserves the right to withhold or revoke a certificate or permit to an air transport enterprise of another State.

- The law no.70/2017 does not mention power to carry Convention on International Civil Aviation.

- The law no.70/2017 does not contain definition of "territory" means the land territory of Somaliland, internal waters, territorial sea, archipelagic waters, the seabed and the sub-soil thereof and the airspace above Somaliland.

The existing legal framework does not contain International Air Services, no hints on the rights of the State of Somaliland on the bilateral and joint bilateral negotiations.

Transport sector research and development

The Government of Somaliland has ambitions for the transport sector to generate new knowledge that are important for the sector. The Ministry will adopt and regularize and maintain special professional high-quality research at national level.

The aim of strategic plan is to set minimum standard for regular transport research and establishes benchmark indicators for effective data collection in the national transport performance.

    - Situation of National Roads Development

The estimated total road network in Somaliland is about 9,035km of which 1,010km are paved roads; 1,225 km is unpaved motorable roads, and approximately 6,800 km of unpaved dirt tracks with difficult motorable status, especially during the rainy seasons.

During the period of the Somaliland NDP I (2012-2016), paved roads increased from 770km to 1,010km. The Somaliland Development Fund alone invested in the rehabilitation of 149.5km-paved roads, which included 130.3km of paved road between Hargeisa and Sheik and the rehabilitation of 19.2km-paved road between Kala-baydh and Dila.

Table 1: Somaliland Road Network in KM and the Current Status

| Road Status | KM |
| --- | --- |
| Completed Paved roads | 1010 |
| Unpaved but easily motorable roads40 | 1225 |
| Unpaved motorable with difficulties | 6800 |
| Total | 9035 |

Source:

Paved roads connect seven out of the 23 districts linking the major towns of Borama, Gabiley, Hargeisa, Berbera, Sheikh, Burao, Ainabo, and Las Anod. A further 20km of paved roads between Kalabaydh and Wajaale of Gabiley district connects Somaliland to Ethiopia. The Berbera Corridor remains a key road program for Somaliland and it has been included in the Berbera Airport deal between Somaliland and the UAE Berbera Corridor will ensure the movement of goods from and to the port of Berbera to Wajaale.

There are also plans for the construction of 245km of paved road to connect the headquarters of another 5 districts, Erigavo, El-Afweyn, Garadag, Salaxley, and Bali-Gubadle to the broad national road network.

Table 2: Status of planed and completed paved roads

| Paved roads and places connected | Completed KM | Under construction | Total distance |
| --- | --- | --- | --- |
| Borama to Yoocada | 800 | 0 | 800 |
| Wajaale-Kala Baydh | 20 | 0 | 20 |
| Erigavo-Ina Afmadoobe | 150 | 130 | 280 |
| Hargeisa-Ina Guuhaa | 30 | 50 | 80 |
| Hargeisa-Baligubadle | 15 | 65 | 80 |
| Total | 1010 | 245 | 1225 |

Source: Somaliland NDP II (2017-2021), p.99

Communities-driven fund raising is a key source of finance for constructing paved roads in both rural and urban areas. Examples of such funding model are the roads connecting Borama and Dila (35km), Hargeisa and Ina Guuhaa (about 30km out of 80km), Hargeisa and Baligubadle (about 15km out of 80km), and Erigavo and Ina Af-madobe (About 150km out of 280km). This source of funding will be further exploited during the NDPII period with joint-donor and government financing where local communities make contributions towards prioritized paved road infrastructure.
One of the key indicators to measure the positive impact of improved road infrastructure is to increase the proportion of the rural population who live within 2 km of an all-season road.

Although data is not currently available to measure the baseline of this indicator, estimations indicates that only 3% of the rural population live within 2 km of the existing road network. 44 This implies that most of the rural populations are restricted from accessing production markets and social services. The use of burden animals—principally camels and donkeys—for transport of goods and people continues to be the only means available to a large segment of the rural population. To improve the economy of the rural population, investments in roads linked to specific production value chains will be addressed.

Situation of Road Safety Management

The Ministry is mandated road safety management in Somaliland, which is realistic, ambitious and feasible. The analysis of national data on traffic accidents in Somaliland expressed through absolute and relative indicators, the observed trend changes in the indicators, will require a possible explanation of the causes of accidents in Somaliland and forecast of the future status of traffic safety.

Safety in traffic is also an issue that will be addressed in the NDP II era. In 2016, traffic violation accidents caused 165 deaths on Somaliland roads; more than deaths caused by murder and conflict clashes combined. In addition, traffic accidents caused 2,043 injuries; saw the damage of 1,649 vehicles, and the loss of 5,003 heads of livestock. One of the major causes of these accidents is poor general road knowledge and lack of traffic safety regulations. As the paved road network increases, with greater usage and increased speeds, it will be important that complimentary road signs, rigorous traffic law enforcement and road education programs are invested, developed and implemented.

## Challenges

    - Air Transport Challenges:

The State of Somaliland has not yet determined its position on the optimum location for its international air transport regulatory function within its national governmental structure, taking into account its general structural division of responsibilities, the degree of its national development, its economic policy, the state of Somaliland’s air transport industry and the available human and physical resources in the country.

- Air Transport Legal Framework challenges:

The Strategic Plan document have looked the situation of air transport legal framework and identified a number challenges in the legal framework system of the country’s air transport sector, these challenges are:-

- Upon proclamation of reinstitution of the independent State of Somaliland in 1991, the country have not returned to its status quo of previous air transport legal framework that existed in Somaliland on 26 June 1960, thus, the enactment of new legislation in the air transport sector such as Law no.70/2017, have led Somaliland to unable to justify the source of legitimacy and legality of its airspace.

- Situation of non-returning the status quo of the country’s airspace legal framework in 1991 has been the root cause of the present airspace dispute between Somaliland and Somalia.

- The Somaliland Civil Aviation Authority Law - No. 70/2017, enacted in 2017 contains legal ambiguity and lack of clarity. The minimum gaps that have been identified on the law no. 70/2017 are:-

- The absence of provision stipulating the rights of sovereignty above the territory of Somaliland, by the Somaliland Government;

- There is no provision stipulating the rights of jurisdiction over Somaliland’s airspace, by Somaliland Government;

- No provision stipulating the ownership and control of the airspace above the territory of Somaliland;

- No provision stipulating that the Government of Somaliland has power to legislate and regulate the airspace above its territory and enact legislation regulating own Tariffs and applicable navigation fees, which is competitive in other countries and international market rates;

- There is no provision stipulating the power of the Government of Somaliland to collect Tariffs and navigation fees of the air services above its territory and

- Provision stipulating the power of the Authority is not clear.

- The process of drafting new legal framework for the Somaliland air transport is exposing the country legal dispute, because law no.70/2017 is not repealing previous legal framework of the Somali Republic airspace and later claimed by Somalia.

Challenges in the International treaties on air transport:

The challenge facing Somaliland’s air transport is that it has not ratified any of the following instruments stipulated in the provisions of law no.70/2017:-

- The Convention for the Unification of Certain Rules Relating to International Carriage by Air, 28 May 1999”.

- Rights of Aircraft, and Convention on the International Recognition of Rights in Aircraft) 1948, In Article 83.

- Convention on International Interests in Mobile Equipment 2001, in Article 83(2).

- Convention for the Suppression of the Unlawful Seizure of Aircrafts, in Article 55(1).

- Jurisdiction, in Article 60(2).

- The ICAO Technical Instruction for the Safe Transport of Dangerous Goods by Air, In Article 70.

- The international airspace transit agreement and the Convention on International Civil Aviation (ICAO).

- Other Challenges in the Air Transport Sector:

There are other challenges in the air transport sector, these challenges are:-

Egal International Airport- Hargeisa:

Based on the draft Strategic Plan document of the air transport, the following are the challenges facing Egal international airport in Hargeisa:-

- The existing runway, taxiway, and parking apron of the Egal International Airport in Hargeisa have been improved but still require some basic enhancement such lining, runway-lights, Air-Traffic Tower Communication;

- Key constraints are lack of navigational aids;

- Runway lights have been installed and are yet to be certified by ICAO;

- Basic enhancement such lining, runway-lights, Air-Traffic Tower Communication;

- The arrival and departure terminals as well as the “Airline Checking Areas” need to be improved to accommodate the ever-growing number of passengers;

- Standardization of reporting mechanism by crews and that are accountable to the Somaliland authority upon landing;

- Formalize the minimum standards and accountability measures to be applied by the Airport management.

Security and Safety of Egal International Airport- Hargeisa:

Security and safety challenges are:-

- Safety and security such as building water tank to supply adequate water stock for Fire Fighting crews;

- Security surveillance equipment needs periodical checking and necessary pack ups need to be maintained in the event of breakdown or technical problem;

- Airport Security operating system and handling need to be integrated;

- Need to up-grade the skills of local staff in the aviation and air transport sector.

- Berbera International Airport

The challenges identified as facing at the Berbera Airport are:-

- That all flight operations have moved to the Egal International Airport;

- The need to rehabilitate the existing lighting system, which covers the runway threshold, and taxiway edge, and including isolating transformers;

- There is also a need for new fencing made of iron posts set in concrete joined with barbed wire to fully fence the aircraft movement area and gates.

- Challenges at the Regional Airports

There are number of challenges identified at the country’s regional airports, by the Strategic Plan (Draft) of the Civil Aviation, these challenges are:-

- The construction of dirt runways, with a secured fence and other basic amenities are required for these regional airports such as Borama, Kala Baydh, Las-Anod, Erigavo, and Burao. Priority attention will be Erigavo airport;

- Stakeholder’s expectations

During the plan, the Authority will continue to address the various concerns of its stakeholders and customers by taking the necessary measures promptly. In particular, the following will be given priority during consultation workshops for the new Strategic plan:

a) Having adequate qualified and skilled regulatory staff to meet industry demand.

b) Availability of up- to -date information on the Authority’s website.

c) Civil Aviation Master Plan should be in place that is aligned to the NDP II and other infrastructure subsector.

d) Promotion of air cargo business.

e) Development of sub-sector capacity to engage in public-private partnerships.

f) Distinct separation of the Air Navigation Services from the regulatory function.

g) Availability of local aviation technical experts.

h) Availability of efficient and affordable air transport services.

Further, the Authority will continue to implement both scheduled and non-scheduled consultations with its stakeholders on a wide range of issues of common interest such as policy formulation, regulations and strategies to enhance safety and security.

## Opportunities

    - The Ministry of Transport and Roads Development

The major recent change is unification of Somaliland national transports of land, sea and air. The Ministry was mandated the overall legal, policy and regulatory framework of the Somaliland National Transport Management and National Roads Development. Moreover, integration of transport sector is giving a great opportunity on the development of the country’s transport industry.

The Ministry will focus at legal and policy levels, while mandated institutions will operate under the legal, policy and regulatory framework approved by the Ministry of Transport and Roads Development. The Ministry will expand its collaborations and consultations with all relevant stakeholders in the process that the Ministry is to create an effective transport system that is safe, accessible, cost-effective and sustainable, which creates an enabling environment of helping accumulative distance cost reduction across the country, as this will also help to reduce the cost of goods and services in Somaliland.

## Regional Overview

    - Accession of International Organization

The International Maritime Organization (IMO) is the United Nations specialized agency with responsibility for the safety and security of shipping and the prevention of marine pollution by ships.

# Legal, Policies, Regulatory Framework Reforms

The Ministry of Transport and Roads Development plans to establish a specific program for streamlining the work of the National Transport Management and National Roads Development in the strategic plan period..

Road Safety Code: Road Safety Law no.56/2013 was passed and enacted, but its application was not effective, because the law is not compatible to the context of Somaliland and it is recommended to reform the law as “Road Safety Act”.

The following legal, policies, regulations and codes have been identified as being required to pursue during the timeframe of this Strategic Plan period, in addition to enforcing the existing laws and regulations, the Ministry will:-

- Develop comprehensive national transport legal framework, policies, regulations and codes covering road-tax, vehicle roadworthiness testing, insurance, etc:

- Improvement of standards, supervision, design, construction, and maintenance of Roads.

- Ensuring good efficiency in the various sectors - road, sea and air – through targeted development of infrastructure and by facilitating better management of Somaliland national transport.

- Facilitating the shifting of freight transport from road to sea and rail. Hubs will be facilitated to ease the transition.

- Continuous institutional development and capacity building of responsible institutions, provisions of new knowledge, technical expertise and regular data collection and research.

## Priority of the Ministry:-

The main priority of the Ministry’s land transport and marine transport department

- Rehabilitated garage for maintaining and repairing of government transport

- Rebuild the fuel station for fueling majority of government transport;

- Established the transportation association which will be under the Somaliland transportation umbrella

- Improve the technology of the Ministry to be easy the accessibility of information of transports of Somaliland;

- Establish data warehouse center

- Establish road safety council

- Setting the national transports policy

- Setting and amendment  of legal and regulations of the Ministry;

- Creating school of boat building and navigation training;

- Improve the employees skills and capability;

- Prepare competent public transport drivers test and examination;

- Register and certify school drivers and transportation association;

Develop comprehensive national transport legal framework, policies, regulations and codes covering road-tax, vehicle roadworthiness testing, insurance, etc:

Land Transport Legal, Policy and Institutional Reforms

- Setting the manual of government transport management

- Establish regulation effecting redesigning the different plate number of Somaliland;

- Establish regulation effecting the replaced and improved the security appears of the licenses;

Maritime Transport Legal, Policy and Institutional Reforms

- The establishment of regulation effecting redesigning the different plate number of Somaliland;

- The establishment of regulation effecting the replaced and improved the security appears of the licenses;

Air Transport Legal, Policy and Institutional Reforms

The Strategic Plan document (2018-2021) of the Ministry of Transport and Roads Development intends to implement necessary reforms on the legal, policy and regulatory framework of Somaliland’s Civil Aviation will be aligned with the National Constitution of Somaliland and country’s own legal framework.

Air Transport Legal Framework Reform

During the period of the implementation of this Strategic Plan document (2018-2021), the Ministry will undertake relevant legal and regulatory framework of Somaliland’s air transport and Civil Aviation sector, which will be aligned with the Somaliland National Constitution and country’s own legal framework.

Policy and institutional reforms required include: (NDP II)

- Establishment of a civil aviation authority.

- Introduction and implementation of flight safety rules and standards.

- Review of all existing rules and regulations to meet ICAO standards.

- Formulation and implementation of a national air transport policy.

- Improvement of the overall regulatory policy framework.

- Government take political deliberation to joint international organization by concluding declaration of termination of previous international air treaties in the territory of Somaliland;

- Government of Somaliland ratifies relevant international air service multilateral treaties.

- Government of Somaliland concludes declaration of provisional applications of all existing bilateral air treaties, which other states have interest in the airspace of the territory of Somaliland.

The process of civil aviation legal reform is proclaiming the status quo of the airspace before 1st July 1960 and reassume its own airspace legal framework that existed on 26 June 1960, with which Strategic Plan document (2018-2021), intend to reform and amend the following country’s laws:-

- Air Navigation Acts 1936 & 1947;

- Carriage by Air Act 1932;

- Colonial Civil Aviation (Application of Act) Order 1952, S.I 1952/868;

- Carriage by Air (Colonies, Protectorates and Trust Territories) Order 1953;

- Carriage by Air (Non-international Carriage) (Colonies, Protectorates and Trust Territories) Order 1953.

- Colonial Air Navigation Orders 1955 to 1958 (S.I 1955/711) as amended) – 81 detailed Articles and 6 Schedules covering aircraft registration, maintenance, operation, navigation & management, licensing and use of aerodromes and other aspects such as air traffic control and fees.

- Air Navigation (Control of Air Routes) Regulations 1951 (GN 51/51);

- Civil Aviation (Investigation of Accidents) Regulations 1951 (GN 48/51);

- Air Transport (Licensing of Air Services) Regulations (as amended in 1950 and 1953);

- Air Transport Licensing Authority 1957 (GN 59/57) appointed, on 28 August 1957,  members of the Authority as the Attorney General (Chairman), the Controller of Civil Aviation, the Airport Manager, a Mr J W McNininch and the Honorable Jirdeh Hussein MBE.

- Aerodromes (Control of Obstruction) Ordinance 1951 (Ord. 19/51)

- Aerodromes Fees Rules (as amended).

- Reform of the Somaliland Civil Aviation Authority Law - No. 70/2017.

Land Transport Department Intervention Priorities:

    - National Transport policy

    - Develop transport policies and laws covering road-tax, vehicle roadworthiness testing, insurance, etc.

    - Road Safety Standards

    - Establishment of six (6) maintenance workshop in six regions.

    - Government Fuel supply stations

    - Vehicle Inspection  (MOT)

    - National Insurance Agency

    - Auto Mechanical Training Center

Licensing and Vehicle Certification:

    - Improvement of Driving License Methods (Publication of theory leaflet), database examination

    - Unification of Circulation book, plate number, License and ID Card (Database)

    - Establishment of Data center (Traffic accident data)

Maritime Transport Department Intervention Priorities:

    - Maritime Transport Act

    - Constructions of Jetty (7) Bulahar,  Lughaya, Xiis & Maydh, Lasqoray, Zaylac- check NDP II,

    - Establishment of Automatic Identification System Vessel;

    - Unification of Circulation book, plate number, License and ID Card (Database) for national marine transport.

    - Research and statistics

    - Boat building and navigation center, to be collaborated with Berbera University.

## Roads Development Agency Intervention Priorities:

The Ministry has designed an integrated national transport strategic plan with measurable goals, which is the key component to stabilize, and then reduce fatalities in road accidents.

    - Establish and enforce roads safety standards

    - Review the financing system for the maintenance of roads;

    - Create an enabling environment for the participation of the private sector in road investment.

    - Development of a strategic policy document to guide road construction and maintenance program

    - Revision of the existing policies in order to bring it in line with the current international standards;

    - Improvement of standards, supervision, design, construction, and maintenance of roads.

Road safety is also a regional, international and global issue which calls upon the international community to resolve it.

## Civil Aviation Authority intervention priorities:

The legal component of the national legal framework should suffice air standards and requirement of national law, rules and regulations, judicial and administrative decisions, licenses and/or permits and declared policies.

Policy and institutional reforms required include:

- Introduction and implementation of flight safety rules and standards;

- Review of all existing rules and regulations to meet the ICAO standards;

- Formulation and implementation of a national air transport policy;

- Improvement of the overall regulatory framework policy.

- Initiate to persuade Somaliland Government to terminate previous international air treaties before 1991 and Somaliland to complete ratification of relevant international air treaties by its own name and identity and undertakes depository functions.

- Somaliland undertakes to reform its original air transport legal framework and brings in line to the minimum requirement of those in use.

    - International Bilateral and Multilateral Treaties

The territory of Somaliland is part of Horn of Africa and African continent, the State of Somaliland has to fulfill its regional and international obligations, by regulating and formalizing its airspace.

Currently the State of Somaliland is not party to any relevant international agreements, the priority of the Ministry is to initiate accession and ratification of the relevant regional and international agreements. The national airspace law, rules and regulations will ensure that international agreements, which Somaliland is party, are reflecting domestic law of the country.

National Legislation

Bilateral Regulations

Multilateral Regulations

Minimum Regulatory Content

The strategy intends to guide the Ministry on the establishment of the following minimum regulatory components:-

- Basic Market Access

- Air Carrier Capacity

- Air Carrier Tariffs

- Air Carrier Ownership

- Air Cargo

- Non-scheduled Air Services

- Airline Commercial Activities

- Airline Cooperative Activities

- Airline Passengers

- Airport-related Matters.

The strategy document is showing experimental of the sub-content of each regulation, which is aligned with the ICAO’s standards Manual on the Regulation of International Air Transport.

Basic Market Access

- Route Rights

- Operational Rights

- Traffic Rights

- Market Access as Affected by the so-called “Sixth Freedom”

Airport-related Matters.

- Ground Handling

- Slot Allocation and

    - Bilateral Regulation

The existing framework in Somaliland has gaps in determining the rights of the State of Somaliland and its role on the Bilateral Air Transport Agreement or Air Services Agreement, which is the basic document most often used by States to regulate their international air services relationships jointly. The absence of bilateral regulation is tacit agreement, which says Somaliland is not entitled to regulate its airspace. In other word, the State regulating airspace has jurisdiction and ownership of such airspace.

On 19 April 2018, ICAO has a total of 192 member states, which Somalia is registered as Member State.

    - Multilateral Regulations

The State of Somaliland shall make its political deliberation on the Ratification of Convention by its name and identity. The Government of Somaliland ensures that the instrument of ratification shall be deposited in the archives of the Government of the United States, of America, which shall give notice of the date of the deposit to each of the signatory and adhering States.

Date of deposit of instrument of ratification or notification of adherence (A) of Somalia to the Convention indicates “Somalia 2 March 1964 (A)”, however, the present law no.70/2017 does not mention termination of Somalia’s international agreements.

International Air Services Transit Agreement 7 December 1944, the Agreement entered into force on 30 January 1945.

Date of Deposit of Notification of Acceptance is indicating Somalia 10 June 1964.

Strategic Plan Directions

Legal, Policy and Regulatory Framework

The Ministry is responsible to regulate national transport operations, which include type of act and regulations listed below is a comprehensive list of the Acts, Regulations and International Conventions administer and observed by the Ministry

Transport Policy

| Sector | Policies |
| --- | --- |
| Land Transport | National Road Policy National Transport Policy - Sub Road Transport Lighting Policy - Sub Road Haulage Wages Policy - Sub Road Traffic Policy |
| Air Transport | The Airports Authority Act The Airports (Economic Regulations) Act The Airports (Economic Regulations) Regulations The Civil Aviation Act The Civil Aviation (Amendment) Act & Regulations Pending: The Carriage by Air (Montreal Convention) Act |
| Marine Transport | The Carriage of Goods Act The Lights and Lighthouses Act The Marine Insurance Act The Pilotage Act & Regulations The Port Authority Act & Regulations The Quarantine Act The Shipping Act The Shipping (Registration of Ships) Regulations Pending: The Shipping (Tonnage) Regulations The Shipping (pollutions Prevention and Control) Act |

Strategic Objectives

- Aviation Safety

- Air Navigation capacity and efficiency

- Security and facilitation

- Economic development

- Environment protection

# Strategy’s Alignment to Somaliland NDP II (2017-2021)

The Ministry of Civil Aviation and Air Transport in the next Five years (2017-2021). The Plan aims to competitively meet the expectations of the diverse stakeholders, build capacity of the selected sector players, inform the annual budgeting process and foster strategic alliances and partnerships to attract funding for the Sector.

Infrastructure Sector Results Based Management Framework Infrastructure Sector Vision

A Nation with an advanced infrastructure network that facilitates economic and social development Infrastructure Sector SDGs

SDG9: Build resilient infrastructure, promote inclusive and sustainable industrialization and foster innovation:

SDG-9-1. By 2021, the Government of Somaliland will increase 2% of rural population living within 2km to motorable roads for all seasons (1km Road/ population)

SDG 9-2. By 2021, the Government of Somaliland will decrease the traffic volume in the urban areas by 25% through developing urban road networks

  - Construction of Key Primary Roads

  - Construction of Secondary Roads

  - Clear Feeders Roads

  - Promote Road Maintenance Programs in urban areas (both full maintenance and potholes maintenance)

  - Construction and maintenance of bridges in key strategic areas (e.g. bridges connecting two sides of the cities; access bridges; etc.)

  - Feasibility Study for the extension of Berbera Corridor

1. Feasibility study for Berbera- Addis Ababa railway;

2. Feasibility study for Berbera- Hargeisa-Aware-Shilabo-Railway, Road, and natural Gas Pipeline to export Shilabo natural gas through Berbera

SDG 9-3. By 2021, Somaliland will expand Ports and increase jetties capacity by 33%

Priority interventions:

- Expansion and improvement of Berbera Port

- Construction of strategic jetties

- Provision of ships and boats

SDG 9-4. By 2021, Somaliland will increase the capacity of national air flight transportation services by 50%

Priority interventions:

Expansion of international airports and regional airports:

    - Constriction of runway and terminal of Buroa Airport

    - Construction of runway and terminal of Erigavo Airport

    - Construction new Terminal in Hargiesa Airport

    - Constriction new Terminal in Berbera Airport

    - Construction of Las-anod runway and terminal

    - Constriction of runway and terminal of Borama Airport

    - Establishment of Civil Aviation Authority

    - Establishment Aviation Academy

5. By 2021, the Government of Somaliland will have increased funding into scientific research on technological advancement within the Somaliland context by 10%

Priority interventions:

  - Increase national budget for research and development

  - Develop national research strategy

  - Develop national data management strategy.

7. By 2021, the Government of Somaliland will increase the share of national budget and stakeholders funding allocated to the development of infrastructure sector by

10%

Priority interventions:

  - Increase the government budget allocated for infrastructure

  - Increase Amount of Community Contribution in the Sector

  - Promote and Establish PPP based Infrastructural investment projects

  - Attract international Investment for Infrastructural development projects;

  - Develop comprehensive fundraising strategy for infrastructural projects

  - Develop Infrastructure Development Strategy Plans, Policies and Frameworks

SDG11: Make cities and human settlements inclusive, safe, resilient and sustainable

3. By 2021, improve access to safe, affordable, accessible and sustainable terrestrial transport systems by 20%, with special attention to the needs of those in vulnerable situations, women, children, persons with disabilities and older persons

Priority interventions:

  - Improve road safety standards; prepare competent public transport drivers test and examination guidelines.

  - Expand bus-lines and establish central bus terminal in major cities.

  - Incorporate public transport with convenient seats for disabled and elderly people.

6. By 2021, 20% of construction sites will be monitored using quality control mechanisms

Priority interventions:

- Policies and regulations for contractors enforced through a regular monitoring

Outcome

5. By 2021, Somaliland will have maritime security policies, laws and institutions in place and can assert control and sovereignty over its maritime domain

Priority interventions:

- Devise a comprehensive National Maritime Policy and prepare strategic plan to implement policy

- Establish National Maritime Security Coordination Committee

- Establish Somaliland Maritime Authority

- Pass and enforce new Maritime code and appropriate maritime legislation to deal with maritime security threats.

- Strengthen cooperation and collaboration with international and multilateral maritime forums

- Ensure adequate security for all Somaliland ports (Berbera Port in particular) (Surveillance of external threats, which marine transport can pose to the Somaliland ports)

- Improve and develop Maritime Domain-related Infrastructure and facilities (including Maritime University),

- Recruit and train suitably qualified maritime sector staff. (Training of Navigators)

Priority interventions:

- Devise public awareness programs on the priorities of the Ministry of Transport and Roads Development

# Operationalizing RBM Matrix

The Strategic Plan document is presenting the relevance of the outcomes chosen during the NDPII formulation process as well as the outcome’s outputs and their contribution, plus priorities that the Ministry has identified and each of the outcomes shall have its own sub-section.

Please include here a short introduction for this section and mention that annexes provide outcomes with full list of outputs, indicators and budgets

## Outcome SDG 9: Build resilient infrastructure

SDG9: Build resilient infrastructure, promote inclusive and sustainable industrialization and foster innovation:

1. By 2021, the Government of Somaliland will increase 2% of rural population living within 2km to motorable roads for all seasons (1km Road/ population)

2. By 2021, the Government of Somaliland will decrease the traffic volume in the urban areas by 25% through developing urban road networks

Output SDG 9 – 1. – Rehabilitation and Construction (On-going roads)

Roads are the main facility of the key factors assisting development. The RDA will continue to outsource rehabilitation and Construction of ongoing roads. The RDA is responsible for this output and any existing programmes and projects that are already contributing to this output. The RDA will continue to undertake full rehabilitation and Construction (Ongoing roads) to be guided by standard maintenance policy and strategy to be developed.

1. Berbera Corridor (Berbera –Wajaale Road)

2. Ina Afmadobe – Erigavo Road

3. Hargeisa - Baligubadle Road

4. Hargeisa - Salahley-Ina Guha Road

5. Berbera – Burao- Las Anod –Ganbadha Road

Expansion of national road network by constructing new roads

1. Hargeisa -Eil Sheikh- Lawyo Ado Road

2. Hargeisa – Odweyne-Buroa Road

3. Borama - Zeila Road

4. Burao – Buhodle Road

5. Erigavo – Laas Qorey Road

Output SDG 9 – 2. – Construction of key primary roads

The Government of Somaliland will decrease the traffic volume in the urban areas by 25% through developing urban road networks:-

- Construction of Key Primary Roads

- Construction of Secondary Roads

- Clear Feeders Roads

- Promote Road Maintenance Programs in urban areas (both full maintenance and potholes maintenance)

- Construction and maintenance of bridges in key strategic areas (e.g. bridges connecting two sides of the cities; access bridges; etc.)

- Feasibility Study for the extension of Berbera Corridor\

- Feasibility study for Berbera- Addis Ababa railway;

- Feasibility study for Berbera- Hargeisa-Aware-Shilabo-Railway, Road, and natural Gas Pipeline to export Shilabo natural gas through Berbera

## Outcome SDG11 – 3: improve access to safe and affordable transport

3. By 2021, improve access to safe, affordable, accessible and sustainable terrestrial transport systems by 20%, with special attention to the needs of those in vulnerable situations, women, children, persons with disabilities and older persons

Output SDG11-3: Improved access to safe and affordable transport system

- Improve road safety standards; prepare competent public transport drivers test and examination guidelines.

- Expand bus-lines and establish central bus terminal in major cities.

- Incorporate public transport with convenient seats for disabled and elderly people.

6. By 2021, 20% of construction sites will be monitored using quality control mechanisms

Output SDG11-6: Monitoring using quality control

- Develop standardization of quality control mechanisms

- Develop policy for contractors

- Develop regulation for contractors

- Develop guideline for pre-qualification of contractors

3. By 2021, Somaliland will expand Ports and increase jetties capacity by 33%

Output SDG11-5: Expanded Ports and increased capacity of jetties

- Bulahar Jetty construction

- Lughaya Jetty construction

- Xiis Jetty constrction

- Maydh Jetty construction

- Lasqoray Jetty construction

- Zaylac Jetty construction

- X Jetty construction

- Provision of ships and boats

## Outcome SDG16 – 3: Somaliland will have maritime security policies, laws

5. By 2021, Somaliland will have maritime security policies, laws and institutions in place and can assert control and sovereignty over its maritime domain

Output SDG16-5: Somaliland maritime and security improved

- Devise a comprehensive National Maritime Policy and prepare strategic plan to implement policy

- Establish National Maritime Security Coordination Committee

- Pass and enforce new Maritime code and appropriate maritime legislation to deal with maritime security threats

- Strengthen cooperation and collaboration with international and multilateral maritime forums

- Ensure adequate security for all Somaliland ports (Berbera Port in particular)

- (Surveillance of external threats, which marine transport can pose to the Somaliland ports)

- Recruit and train suitably qualified maritime sector staff. (Training of Navigators)

9. By 2021, review the structure and the functions of public institutions by 100%

Output SDG16-9: Review completed on the structure of the Ministry

- Review the functions and structures of the Ministry

- Ensure the enforcement of the new functions and structures

10. By 2019, Reform Legal, Policy and Regulatory Framework of Land Transport 100%

Output SDG16-10: Legal, Policy and Regulatory Framework reformed

- Somaliland Road Act

- Road Safety Draft Code

- Reform of Road Development Tariff

- Insurance Code

- Transport Cooperation Code

- Motor Vehicle Inspection Act

- Carriage of Goods By Roads Act

- National Transportation Policy

- Drafting Roads Authority Act

- Public Transport Development Policy and

- Reform the existing air transport law of Somaliland.

# Data Requirements

## Statistics

Building on the work done for NDPII, further develop the assessment of available statistics for the sector (i.e. looking at quality, frequency, gaps, etc.). Each stat should be presented

Periodic research and continues data collections on development information is the key for development process. Currently, Somaliland in Figures published by the Ministry of National Planning and Development is the only useful and accessible secondary data available on national transports and its infrastructure in Somaliland.

Strategic plan implementation process requires urgent data generation on national transport, land, air and sea. In addition, efforts are required to maintain accurate information on the status of paved roads, constructions, maintenance, regular road survey and assessments. Similar information is required from air and sea transports and production of annual statistics and access to development information is crucial for the implementation of strategic plan.

### Data collection and statistics of Land Transport

The minimum data collection and statistics of air transport sector shall be:

- Public Transport

- Private Transport

- License issuance and registration

- Plate number and registration

- Road accidents

- Transport thefts

- Death and Injuries of personnel

- Deaths of animals by road accidents

- Case loads of drivers caught without license

### Data collection and statistics of Maritime Transport

The minimum data collection and statistics of maritime transport sector shall be:

- Public Maritime Transport.

- Private Maritime Transport, number of fishing boats operating in Somaliand territotial sea water.

- Maritime License issuance and registration.

- Maritime Plate number and registration.

- Maritime crime statistics.

- Maritime accidents statistics.

### Data collection and statistics of Air Transport

The minimum data collection and statistics of air transport sector shall be:

- National Air Trafic Data.

- Statistics of commercial airplines operating in the country.

- Statistics of passaenger, departure and arrivals.

### Data collection and statistics of Roads Development

The minimum data collection and statistics of roads development and maintenance shall be:

## Administrative Data

Building on the work done for NDPII, further develop the assessment of available administrative data for the sector (i.e. looking at quality, frequency, gaps, etc.).

Land Transport License

Maritime Transport License

## Monitoring & Evaluation System

Description of M&E mechanisms in place and the ones that need to be developed to address data gaps.

# Coordination and Stakeholders Engagement

## Non-Government Key Stakeholders

The main key stakeholders of the strategic plan are line ministries –Ministry of Agriculture, Livestock (MoA,),
Fisheries and Maritime Resources, Ministry of Public work, development partners and private sector actors.
There are various development partners working in various sectors of National transport, Land, Air and Sea, some of these are local and international organizations working in the sector, international partners actors are EU, GIZ, ICAO and more.

- Establish Somaliland Maritime department

- Berbera Port in particular

- international and multilateral maritime forums

## Community engagement

Description of the current role of the community in the sector and highlight how the government stakeholders in the sector will better engage with the community

## Coordination Mechanisms

The Ministry will be responsible overall coordination mechanism of the Strategic Plan implementation coordination mechanisms. Institutions and department responsible activities will be familiarized with coordination mechanism of the strategic plan document.

Ministry will ensure that the sector implements its Sector Strategic Plan. The Ministry will also establish a guideline explaining schedules of each role and functions of the relevant mechanisms, their frequencies, requirements, reporting and participation of stakeholders that are part.

# Cost and Funding

Table X: Sector Budget and Funding Gap

| Outcome | 2017 | 2018 | 2019 | 2020 | 2021 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Use Outcome Codes |  |  |  |  |  | - |
| SDG-9-2 | 0 | 0 | 17,500,000.00 | 25,000,000.00 | 0 | 42,500,000.00 |
| SDG-9-3 |  |  |  |  |  | - |
| SDG-9-4 | $ 2,300,000.00 | $ 2,200,000.00 | $ 9,700,000.00 | $9,700,000.00 | $ 900,000.00 | 24,800,000.00 |
| SDG-11-3 | 0 | 0 | 57000 | 0 | 0 | 57,000.00 |
| SDG-11-6 | $ - | $ - | $ 34,000.00 | $ - | $ - | 34,000.00 |
| SDG-11-7 | 0 | 0 | 450000 | 300000 | $ 300,000.00 | 1,050,000.00 |
| SDG 16-5 | 0 | 12000 | 294000 | 270000 | 270000 | 846,000.00 |
| SDG 16-9 | $ - | $ 5,000.00 | $ - | $ - | $ - | 5,000.00 |
| SDG 16-10 | - | 57,000.00 | 52,000.00 | - | - | 109,000.00 |
| Total Budget (1) | 2,300,000.00 | 2,274,000.00 | 28,087,000.00 | 35,270,000.00 | 1,470,000.00 | 69,401,000.00 |
| Government Funding (2) |  |  |  |  |  |  |
| External Secured Funding (3) | 4,500,000 | 3,100,000 | 2,550,000 | 2,500,000 | 2,500,000 | 15,150,000 |
| Funding Gap |  |  |  |  |  |  |
| (1-2-3) |  |  |  |  |  |  |

| S/No. | MoCAAT Departments | 2017 | 2018 | 2019 | 2020 | 2021 | Total Cost in US Dollars |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Admin and Finance | $245,000 | $257,250 | $270,112.50 | $283,618 | $297,799.03 | $1,353,780 |
| 2 | Civil Aviation Department | $1,500,000 | $1,575,000 | $1,653,750.00 | $1,736,438 | $1,823,259.38 | $8,288,447 |
| 3 | Planning and Statistics department | $500,000 | $525,000 | $551,250.00 | $578,813 | $607,753.13 | $2,762,816 |
| 4 | Transport department | $600,000 | $630,000 | $661,500.00 | $694,575 | $729,303.75 | $3,315,379 |
| 5 | Security safety department | $1,200,000 | $1,260,000 | $1,323,000.00 | $1,389,150 | $1,458,607.50 | $6,630,758 |
| 6 | Project and repair department | $2,000,000 | $2,100,000 | $2,205,000.00 | $2,315,250 | $2,431,012.50 | $11,051,263 |
| 7 | Metrology department | $450,000 | $472,500 | $496,125.00 | $520,931 | $546,977.81 | $2,486,534 |
| 8 | Human resource department | $700,000 | $735,000 | $771,750.00 | $810,338 | $850,854.38 | $3,867,942 |
| 9 | Office running Cost | $300,000 | $315,000 | $330,750.00 | $347,288 | $364,651.88 | $1,657,690 |
| 10 | Technical experts (consultants) | $500,000 | $525,000 | $551,250.00 | $578,813 | $607,753.13 | $2,762,816 |
| 11 | Monitoring and Evaluation Cost | $150,000 | $157,500 | $165,375.00 | $173,644 | $182,325.94 | $828,845 |
| 12 | Regional Administration Cost | $700,000 | $735,000 | $771,750.00 | $810,338 | $850,854.38 | $3,867,942 |
| Total |  | $8,845,000 | $9,287,250 | $9,751,612.50 | $10,239,196 | $10,751,152.81 | $48,874,211 |

Table 1: National Roads Infrastructure RBM Matrix – SDG9

| SDG9: Build resilient infrastructure, promote inclusive and sustainable industrialization and foster innovation |  |  |  |  |
| --- | --- | --- | --- | --- |
| Outcomes | Indicators | Baseline (2018) | Final Target (2021) | Priority interventions |
| By 2021, the Government of Somaliland will increase 2% of rural population living within 2km to motorable roads for all seasons (1km Road/ population) | 1.1. Proportion of the rural population who live within 2 km of an all-season road | 1.1. 3% | 1.1. 5% | Full rehabilitation and Construction (Ongoing roads): - Berbera Corridor (Berbera –Wajaale Road) - Ina Afmadobe – Erigavo Road - Hargeisa - Baligubadle Road - Hargeisa - Salahley-Ina Guha Road - Berbera – Burao- Las Anod -Ganbadha |
|  |  |  |  | Road Expansion of national road network by constructing new roads - Hargeisa -Eil Sheikh- Lawyo Ado Road - Hargeisa – Odweyne-Buroa Road. - Borama - Zeila Road - Burao – Buhodle Road - Erigavo – Laas Qorey Road |
| 2. By 2021, the Government of Somaliland will decrease the traffic volume in the urban areas by 25% through developing urban road networks | 2.1. Number of vehicles crossing section of road per/day 2.2. Number of Vehicles per KM paved roads in urban centres | 2.1. Not available 2.2. Not available | 2.1. 25% decrease 2.2 25% decrease | - Construction of Key Primary Roads - Construction of Secondary Roads - Clear Feeders Roads - Promote Road Maintenance Programs in urban areas (both full maintenance and potholes maintenance). - Construction and maintenance of bridges in key strategic areas (e.g. bridges connecting two sides of the cities; access bridges; etc.) - Feasibility Study for the extension of Berbera Corridor - Feasibility study for Berbera- Addis Ababa railway; - Feasibility study for BerberaHargeisa-Aware-Shilabo-Railway, Road, and natural Gas Pipeline to export Shilabo natural gas through Berbera |

| SDG9: Build resilient infrastructure, promote inclusive and sustainable industrialization and foster innovation-Continue |  |  |  |  |
| --- | --- | --- | --- | --- |
| Outcomes | Indicators | Baseline (2018) | Final Target (2021) | Priority interventions |
| 4. By 2021, Somaliland will increase the capacity of national air flight transportation services by 50% | 4.1. Number of functioning airports 4.2. Number of passengers 4.3 Total cargo in tonnes 4.4 Number of air carrier companies working in Somaliland | 4.1. 2 4.2. Not available 4.3 Not available 4.4, 3 | 4.1. 4 4.2. TBD 4.3 TBD 4.4 TBD | - Expansion of international airports and regional airports: - Constriction of runway and terminal of Buroa Airport - Construction of runway and terminal of Erigavo Airport - Constriction new Terminal in Hargiesa Airport - Constriction new Terminal in Berbera Airport - Construction of Las-anod runway and terminal - Constriction of runway and terminal of Borama Airport - Establishment of Civil Aviation Authority - Establishment Aviation Academy. |

| SDG11: Make cities and human settlements inclusive, safe, resilient and sustainable |  |  |  |  |
| --- | --- | --- | --- | --- |
| Outcomes | Indicators | Baseline (2018) | Final Target (2021) | Priority interventions |
| 3. By 2021, improve access to safe, affordable, accessible and sustainable terrestrial transport systems by 20%, with special attention to the needs of those in vulnerable situations, women, children, persons with disabilities and older persons | 3.1. Number of cities with central public transport terminals/stations 3.2. Number of bus lines 3.3. Proportion of women, children persons with disabilities and the elderly with access to transport services (disaggregated) 3.4. Average bus fare price per Km |  |  | - Improve road safety standards; prepare competent public transport drivers test and examination guidelines. - Expand bus-lines and establish central bus terminal in major cities. - Incorporate public transport with convenient seats for disabled and elderly people. |

| SDG16: Promote peaceful and inclusive societies for sustainable development, provide access to justice for all and build effective, accountable and inclusive institutions at all levels |  |  |  |  |
| --- | --- | --- | --- | --- |
| Outcomes | Indicators | Baseline (2018) | Final Target (2021) | Priority interventions |
| 5. By 2021, Somaliland will have maritime security policies, laws and institutions in place and can assert control and sovereignty over its maritime domain | 5.1 Number of maritime security policies, laws and Institutions in place | 5.1 Number of policy and regulatory framework in place | 5.1 Policy and regulatory framework completed | - Draft an enact Sea/Maritime Transport Act - Develop National Maritime Transport Policy. - Develop National Maritime Transport License Permit Regulations. - Develop National Maritime Transport Plate Number Regulations. - Develop National Maritime Transport Motor Regulations. - Develop National Maritime Transport Safety Regulations. - Develop National Maritime Transport Removal Regulations. - Develop National Maritime Transport Load Regulations. |
| 7. By 2021, Develop effective, accountable and transparent public institutions at all levels | 7.1. Proportion of the population satisfied with their last experience of public services | 7.1 | 7.1. | - Stakeholders participates consultations on the development of National Transport Legal, Policy and Regulatory Frameworks. - National Transport Policy consultations completed. |
| 9. By 2021, review the structure and the functions of public institutions by 100% | 9.1. Number of institutions undertaken functional review |  |  | - Reform of Civil Aviation Authority. - Reform of Road Development Agency. |
| 16. By 2021, eliminate all forms of terrorism and piracy crimes to zero | 16.3. Number of sea transport detained and removed. | 16.3 0% | 16.3 0% | - Number of unregistered sea transport removed. |

| SDG17. Strengthen the means of implementation and revitalize the Global Partnership for Sustainable Development |  |  |  |  |
| --- | --- | --- | --- | --- |
| Outcomes | Indicators | Baseline (2018) | Final Target (2021) | Priority interventions |
| 6. By 2021, Develop national quality control standards, testing and quality assurance in Somaliland | 6.1. Number of quality control standards developed 6.2. Number of testing and inspections interventions conducted 6.3. Proportion of public safe guarded. | 6.1.Not available | 6.1.10% | Establish national quality control Standard - Driving quality standards and criteria - Criteria for driving test conducted. - Criteria for transport quality control |
| 9. Increasing bilateral and multilateral development funds by 100% | 9.1. Amount of development funds received through bilateral and multilateral channels | 9.1. | 9.1. | - Strengthening the relationship between Somaliland and the other countries with the aim of attracting more countries to contribute to financing the development priorities. - Strengthen special arrangements and regional cooperation |

SDG9: Priority interventions

| Priorities | Interventions | Distance (KM) | Status | Priority interventions |
| --- | --- | --- | --- | --- |
| Full rehabilitation and Construction (Ongoing roads) | - Berbera Corridor (Berbera –Wajaale Road) - Ina Afmadobe – Erigavo Road - Hargeisa - Baligubadle Road - Hargeisa - Salahley-Ina Guha Road - Berbera – Burao- Las Anod -Ganbadha | 1.1. 3% | 1.1. 5% |  |
| Road Expansion of national road network by constructing new roads | - Hargeisa -Eil Sheikh- Lawyo Ado Road - Hargeisa – Odweyne-Buroa Road. - Borama - Zeila Road - Burao – Buhodle Road - Erigavo – Laas Qorey Road |  |  |  |

Table X: Sector Budget and Funding Gap

| Outcome | 2017 | 2018 | 2019 | 2020 | 2021 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Use Outcome Codes |  |  |  |  |  | - |
| SDG-9-2 | 0 | 0 | 17,500,000.00 | 25,000,000.00 | 0 | 42,500,000.00 |
| SDG-9-3 |  |  |  |  |  | - |
| SDG-9-4 | $ 2,300,000.00 | $ 2,200,000.00 | $ 9,700,000.00 | $9,700,000.00 | $ 900,000.00 | 24,800,000.00 |
| SDG-11-3 | 0 | 0 | 57000 | 0 | 0 | 57,000.00 |
| SDG-11-6 | $ - | $ - | $ 34,000.00 | $ - | $ - | 34,000.00 |
| SDG-11-7 | 0 | 0 | 450000 | 300000 | $ 300,000.00 | 1,050,000.00 |
| SDG 16-5 | 0 | 12000 | 294000 | 270000 | 270000 | 846,000.00 |
| SDG 16-9 | $ - | $ 5,000.00 | $ - | $ - | $ - | 5,000.00 |
| SDG 16-10 | - | 57,000.00 | 52,000.00 | - | - | 109,000.00 |
| Total Budget (1) | 2,300,000.00 | 2,274,000.00 | 28,087,000.00 | 35,270,000.00 | 1,470,000.00 | 69,401,000.00 |
| Government Funding (2) |  |  |  |  |  |  |
| External Secured Funding (3) | 4,500,000 | 3,100,000 | 2,550,000 | 2,500,000 | 2,500,000 | 15,150,000 |
| Funding Gap |  |  |  |  |  |  |
| (1-2-3) |  |  |  |  |  |  |

# Strategic plan implementation process

The implementation and monitoring of Strategic Plan performance is carried out by the Ministry of Transport and Road Development of Somaliland, the Ministry will coordinate and other national authorities and involves other stakeholders as required.

.

In order to implement the Strategic Plan, the Ministry in collaboration with the RDA and SCAA will develop an annual Action Plan each year. The Annual Action Plan shall be developed on the basis of the Strategic Plan priorities at each year and will include: identification of key tasks and activities; responsible body/implementing structure; timing and connection between key tasks; implementation schedule; estimation of resources and costs; monitoring, evaluation and review mechanisms and reporting.

## Organizational support and monitoring

The Ministry of Transport and Road Development shall maintain mechanism and tools, this include set up a Review and Monitoring Team. The review team will ensure representation of mandates institutions.

The Review and Monitoring Team will continuously assess the implementation of the strategic plan and efficiency of the transport sector operation in Somaliland.

The Ministry will also adopt an annual review of the four year strategic plan (2018-2021), the annual review aims to determine the need to revise the strategic priorities and align with the development trends.

The team may initiate examination of the issue, review and propose renewal or update of the strategic plan priorities.

The team in monitoring strategic plan implementation will make periodical preparation and publication of an annual report on the implementation of the Strategic Plan (2018-2021). The effective implementation of the Strategic Plan will be ensured by using appropriate tools for monitoring of key performance indicators and strengthening the institutional capacity of the Ministry of Transport and Roads Development of the Republic of Somaliland and other national government institutions whose activities are guided under the auspices of the Ministry of Transport and Roads Development of the Republic of Somaliland.

Attachment 1: Organizational Chart of the Ministry:

Interview with Yasin, the Director of Planning

See Somaliland NDP II (2017-2021), p.100.

See Final Communiqué of the Somaliland and Somalia Dialogue Held in Istanbul, 7-9 July 2013, the two sides; ‘1 Agreed to the return of the air traffic management from the UN and decided to establish a joint control body that is based in Hargeisa to lead the air traffic control of both sides. It is also agreed that this body will propose a mechanism for equitable revenue-sharing. In the next meeting held (also) in Istanbul (2) on 16 to 19 January 2014, the Communiqué confirmed, among other issues that:- “7. Referring to the Communiqué of the two parties Dialogue in Istanbul, Turkey on 7-9/July 2013, [t]he parties agreed to nominate Air Traffic Control Board to establish within 45 days.

“8. The parties agreed to appoint an ad-hoc technical committee composed of 4 members, (two from each party) to prepare the terms of reference of the Air Traffic Control Board. The Technical Committee work will be supervised by the respective two Ministers.” :Source: http://www.somalilandlaw.com/somaliland_civil_aviation_law.html#CAtitle